Birley Fields Transport Working Group | Minutes

Date | Tuesday 24 September 2013, 12.30- 14.00

Venue | Room 3.008 MMU Sandra Burslem Building, All Saints Campus

# Attendees:

| Cath Keane | Manchester City Council (Chair) |
| --- | --- |
| Lynn Bonser | MMU |
| Katherine Kennedy | Hulme Community Garden Centre |
| John Hindley | MMU |
| Helen Green | Loreto Sixth Form College |
| Cath Keane | Manchester City Council |
| Sarah Hughes | Works for Change |
| James McInerney | Manchester City Council |
| Cllr Nigel Murphy | Councillor, Hulme ward |
| Carla Nuttall | MMU |
| Liz O’Neill | Z Arts |
| Andrew Taylor | MMU |
| Dave Whyte | Manchester City Council |

Apologies received:

| Julian Ashworth | Transport for Greater Manchester |
| --- | --- |
| Chloe Wilson | Bentley TRA |
| Sian Sweeney | Big Life/ Zion Resource Centre |
| Andy Nixon | Meridian Square Management Company |
| Ann Clynch | Loreto College |
| Kate Chappell | Hulme Community Garden Centre |
| Fiona Simon | Transport for Greater Manchester (TFGM) |

- Welcome and Introductions

CK welcomed and thanked everyone for attending. Introductions and apologies noted.

- Review of previous meeting and matters arising

Discussed points raised from last meeting. Progress noted and further actions agreed to be taken forward.

- Existing parking & road safety concerns

3.1 Review of existing concerns and measures in place

Liz asked about idea regarding individual parking permits just for show events.

Hulme Community Garden Centre reported on going problems regarding parking along Old Birley Street and rear of the centre. (Vehicles blocked entrance) Explained MMU and contractors are still working hard to ensure contractors comply with arrangements to park at contractor car park and must not park in this vicinity.  (See notes from previous meeting).  GMP has also agreed an action plan to patrol area where there is illegal parking on the area – especially at the junction of Rolls Crescent. To date, no enforcement taken to date but police will continue patrols.

- A formal complaint was submitted to the Considerate Construction Scheme regarding parking.  This was investigated and concluded that all measures taken by contractors was reasonable in the circumstances. However, this is still a priority for SRM and GBBS to ensure their contractors comply with these arrangements. Any problems please continue to report to Diane Higgins or Sarah Muscas.

- MMU and contractors are considering all options on future parking around the site. Report back at next Birley Fields Community Forum.  Action: Cath

  - Residents’ parking scheme

- CK explained the latest regarding Hulme Resident Parking Scheme. There were delays with Phase 1 due to changes with Department of Transport regulations. An alternative option has been prepared and legal schedules will now be prepared for end of September 2013. This then will be sent to MCC City Solicitors and a Green Report is prepared. Official statutory consultation has to take place and estimate this will be carried out mid November. Statutory consultation takes 4 weeks and awaits comments from the public. The target deadline for implementation for Phase 1 is end of the year (Dec 2013 – Jan 2014)

- MCC Technical Services are also working on details for Phase 2 of Hulme Resident Parking scheme so aim to progress soon after Phase 1 is implemented.

- There were concerns about mis information about the resident parking scheme – in particular with business/visitor permits.  Agreed a meeting will be arranged before the next Birley Fields Community Forum with organisations affected to discuss detailed plans for Phase 1 & 2 with Simon Cook. Action: CK to arrange,

- Transport Plan – evidence base

- AT updated on work of the transport working sub group which has met twice since last meeting. TFGM have plotted this information but there is still some work to do to present the findings.   Welcome any further evidence from partners to include in the evidence base. Action: All

- July/August.  – Received initial information back from TFGM on identifying where people travelling from and existing services. Noted that more work is required to aggregate the information into more helpful data. This may incur a cost. Andy to explore with TFGM what is needed to take preliminary work forward.  Action:  AT

  - Integrated ticketing

- Dave Whyte reported that “Oyster card” type pilot  - “Get me there” would be introduced in autumn 2013.  This would begin with staff trial season ticket holders and then the wider network – bus operators and rail operators.

  - Bus services

- Dave Whyte advised he has had some discussions with bus operators regarding public transport provision in the area. Helen Green noted that Stagecoach had actually withdrawn some of their off peak services in the area (No 86) Action: DW Stagecoach/bus operators invite to next meeting

- JH asked how long it would take to implement any changes or additions to services. MCC colleagues advised it is 56 days. Need to ensure any changes are made by July 2014 to be implemented in time for September 2014 academic year.

- Shuttle bus. The Birley Fields Transport Assessment reviewed two opportunities to extend the Metroshuttle services. There is an opportunity to re-invigorate these discussions but there are concerns whether this would be a viable option due to limitations associated with the routing of the service and associated time it would take to connect to City Centre.

  - Cycling

- Previously cycle storage was raised as an issue for local residents and businesses.   FS advised that TfGM can help with a grant for this. Noted it would be good to expand this more widely to other organisations in the area such as HCGC.

- DW reported that Northern Rail is introducing a bike hire scheme which could benefit the area.  Any further updates on this welcome at next meeting

- J.Mc reported that there are grants available for cycle parking and will send out details.  Post meeting note: Following meeting this afternoon, partners should contact TfGM to discuss their eligibility for a cycle storage grant (a grant of up to £10k): cycling@tfgm.com or by ringing 0300 123 1675. There are three officers for cycling. (Rachel Scott, Wayne O'Connor and Andy Howard).

- Details of cycling support can be found on http://cycling.tfgm.com/help-for-business.htm and more general information about cycling projects here: http://cycling.tfgm.com/

- All of this is part of the wider Travel Choice Team of which Julian Ashworth and Fiona Simon work in. Their website pages are slightly different: http://www.tfgm.com/travelchoices/Pages/business.. There is a lot on offer including another grant of £10k for sustainable travel.

- J.Mc suggested the way forward is to have a joint application whereby a number of our Hulme based organisations can work together. He is willing to assist and support this process. Action: J.Mc

- Ambitious City Fund – £20 million for cycle lane improvements.  Cycle Hub .  £5milllion. Action: DW meeting with Trafford MBC.

- Update on implementation of phase 1 of £20 million cross city cycle lane investment (12 year programme) Lea to discussions about cycle hire schemes, cycle parking and safe storage.

- AOB

Cllr Murphy suggested contacting UK FAST and if worth holding future meeting at their offices on Archway. Action: CK to follow up.

Date of next meeting.

Date January 2014 (CK to confirm details and venue)